Day 2 — AWS Infrastructure + OpenZiti

Zero Trust Network Access Lab

Rahul Rajkumar Kori

Status: ✅ Complete  |  July 2026

# Day 2 Overview

Day 2 was the most challenging day of the project. The goal was to build the complete AWS network infrastructure and install OpenZiti with persistent systemd services. What should have been straightforward installation required significant troubleshooting — all of which is documented here as it produced valuable real-world debugging experience.

By end of Day 2: OpenZiti Controller and Router were running as persistent systemd services on AWS EC2, the ZTNA fabric was live, and the router showed online: true.

# AWS Infrastructure Built

## VPC and Network Components

| Resource | Status | Details |
| --- | --- | --- |
| VPC | ✅ Created | ztna-lab-vpc ¦ CIDR: 10.0.0.0/16 |
| Public Subnet | ✅ Created | ztna-public ¦ 10.0.1.0/24 ¦ us-east-1a |
| Private Subnet | ✅ Created | ztna-private ¦ 10.0.2.0/24 ¦ us-east-1a |
| Internet Gateway | ✅ Attached | Routes public subnet to internet |
| NAT Gateway | ✅ Created | ztna-nat ¦ Public subnet ¦ Private VMs can download packages |
| Public Route Table | ✅ Configured | ztna-public-route ¦ 0.0.0.0/0 → IGW ¦ Main=Yes |
| Private Route Table | ✅ Configured | ztna-private-rt ¦ 0.0.0.0/0 → NAT Gateway |

## Security Groups

| Resource | Status | Details |
| --- | --- | --- |
| ztna-public-sg | ✅ Created | Ports: 22, 1280, 6262, 3022, 10080 |
| ztna-private-sg | ✅ Created | SSH from 10.0.1.0/24 only ¦ No internet |

### Why These Specific Ports

Critical lesson learned: OpenZiti uses different ports depending on how it is installed. Using the wrong ports causes silent timeouts.

• Port 1280 — Edge Controller API (client and management connections)

• Port 6262 — Controller Fabric plane (internal OpenZiti communication)

• Port 3022 — Edge Router data plane (tunnel traffic)

• Port 10080 — Router listener link (router-to-router)

• Ports 8440-8443 — Docker/Kubernetes ONLY — do NOT use for native bash install

## EC2 Instances

| Resource | Status | Details |
| --- | --- | --- |
| ztna-controller | ✅ Running | Ubuntu 22.04 ¦ t2.micro ¦ PUBLIC subnet ¦ Elastic IP: 34.202.78.199 |
| ztna-service | ✅ Running | Ubuntu 22.04 ¦ t2.micro ¦ PRIVATE subnet ¦ 10.0.2.17 ¦ No public IP |

# Critical Networking Lesson — Internet Gateway vs NAT Gateway

One of the most important lessons from Day 2. Understanding why private VMs cannot use Internet Gateway directly.

• Internet Gateway — two way door. Requires the instance to have a PUBLIC IP. Your private subnet VMs have NO public IP. Therefore Internet Gateway does not work for them.

• NAT Gateway — one way door outbound only. Sits in the PUBLIC subnet with a public IP. Private subnet VMs route outbound traffic THROUGH it. Private VMs can reach internet for downloads but internet cannot reach private VMs directly.

This is exactly how enterprise networks work — backend servers never have public IPs, they go through NAT for outbound traffic only. The design keeps private VMs completely unreachable from the internet while still allowing package installation.

# Troubleshooting Issues Resolved

Day 2 produced 6 major troubleshooting issues. All are documented in detail in docs/troubleshooting.md. Summary:

| Issue | Root Cause | Fix |
| --- | --- | --- |
| Controller in wrong subnet | Controller launched in private subnet. When private route table associated, controller lost internet — SSH failed. | Terminated and relaunched in ztna-public subnet explicitly. |
| Wrong security group ports | Initially configured ports 8440-8443 (Docker layout). Native bash install uses different ports. | Updated to 1280, 6262, 3022, 10080 — native install ports. |
| Certificate IP mismatch | OpenZiti embedded internal AWS hostname in certificates. Router tried to advertise Elastic IP. Mismatch → router crash. | Set hostname to nip.io BEFORE install. nip.io resolves to Elastic IP giving a valid FQDN for certificates. |
| CLUSTER_NO_LEADER | expressInstall enrolls router immediately. t2.micro needs 45 seconds for controller to elect Raft leader. Script's wait too short. | Let expressInstall fail on router. Manually enroll after 45 second wait and zitiLogin confirmation. |
| Systemd services missing | expressInstall runs processes in background — die when SSH closes. No systemd services created automatically. | Manually created systemd service files for controller and router. Both persistent across reboots. |
| Duplicate controllers | Running startController multiple times without killing previous created two instances competing for Raft leadership. | Always kill all ziti processes before starting fresh. One controller only. |

# OpenZiti Installation — Verified Working Sequence

This is the confirmed working installation order after all troubleshooting. Follow exactly on any fresh EC2 instance.

## Step 1 — Set Hostname FIRST (Critical)

Must be done before anything else. The expressInstall script reads the Linux hostname at runtime and embeds it into all PKI certificates. Setting it wrong means regenerating everything.

sudo hostnamectl set-hostname 34.202.78.199.nip.io

echo '127.0.0.1 $(hostname)' | sudo tee -a /etc/hosts

## Step 2 — Set Environment Variables

export EXTERNAL_DNS=$(hostname)

export ZITI_CTRL_ADVERTISED_ADDRESS=$(hostname)

export ZITI_ROUTER_ADVERTISED_ADDRESS=$(hostname)

export ZITI_CTRL_EDGE_ADVERTISED_ADDRESS=$(hostname)

## Step 3 — Install OpenZiti

curl -sL https://get.openziti.io/quick/ziti-cli-functions.sh -o ziti-functions.sh

source ziti-functions.sh

expressInstall

When asked to keep generated password → press Y. Save the password. Router enrollment errors at the end are expected and ignored on t2.micro.

## Step 4 — Create Controller Systemd Service

ZITI_HOME=~/.ziti/quickstart/$(hostname)

ZITI_BIN=$(ls -d $ZITI_HOME/ziti-bin/ziti-*/ziti | head -1)

Create /etc/systemd/system/ziti-controller.service with ExecStart pointing to controller binary and yaml file. Enable and start. Wait 45 seconds.

## Step 5 — Verify Controller Ready

source ~/.ziti/quickstart/$(hostname)/*.env

zitiLogin

Must show 'Saving identity' before continuing. Do NOT proceed if this fails — wait longer and retry.

## Step 6 — Create Policies

ziti edge create edge-router-policy allEdgeRouters --edge-router-roles '#public' --identity-roles '#all'

ziti edge create service-edge-router-policy allSvcEdgeRouters --edge-router-roles '#public' --service-roles '#all'

## Step 7 — Create and Enroll Router

ziti edge create edge-router $(hostname)-edge-router --role-attributes public --jwt-output-file ~/.ziti/quickstart/$(hostname)/router.jwt

ziti router enroll ~/.ziti/quickstart/$(hostname)/$(hostname)-edge-router.yaml --jwt ~/.ziti/quickstart/$(hostname)/router.jwt

Must show 'registration complete' before continuing.

## Step 8 — Create Router Systemd Service

Create /etc/systemd/system/ziti-router.service pointing to router binary and yaml. Enable and start.

## Step 9 — Final Verification

sudo systemctl status ziti-controller ziti-router

zitiLogin && ziti edge list edge-routers

Must show both services active (running) and router online: true.

## Key Commands Reference

| Command | Purpose |
| --- | --- |
| sudo hostnamectl set-hostname <ip>.nip.io | Set hostname BEFORE install |
| source ziti-functions.sh && expressInstall | Install OpenZiti |
| sudo systemctl enable --now ziti-controller | Start controller as service |
| zitiLogin | Login to controller CLI |
| ziti edge create edge-router-policy... | Create identity-router policy |
| ziti edge create edge-router ... --jwt-output-file | Create router + JWT token |
| ziti router enroll ... --jwt | Enroll router with controller |
| sudo systemctl enable --now ziti-router | Start router as service |
| ziti edge list edge-routers | Verify router online: true |
| sudo systemctl status ziti-controller ziti-router | Check both services running |

# nip.io — Why It Was the Key Fix

nip.io is a free wildcard DNS service that resolves any hostname containing an IP back to that IP:

• 34.202.78.199.nip.io → resolves to → 34.202.78.199

Why this mattered: OpenZiti's certificate validation logic requires a DNS hostname, not a raw IP address. Using the Elastic IP directly caused certificate mismatches. Using the internal AWS hostname (ip-10-0-x-x) meant certificates were only valid internally.

nip.io gave OpenZiti a valid public FQDN for certificate generation while still pointing to the Elastic IP — making the controller reachable by external clients with certificates they trust.

# Day 2 End State

## Infrastructure

✅  VPC with public (10.0.1.0/24) and private (10.0.2.0/24) subnets

✅  Internet Gateway — public subnet controller reachable from internet

✅  NAT Gateway — private subnet VMs can download packages

✅  Two security groups with correct port configurations

✅  Controller VM in PUBLIC subnet with Elastic IP 34.202.78.199

✅  Service VM in PRIVATE subnet with no public IP

## OpenZiti

✅  OpenZiti v2.0.0 installed with nip.io hostname

✅  PKI certificates generated for 34.202.78.199.nip.io

✅  Three Certificate Authorities created (root, edge-controller, signing)

✅  Controller running as persistent systemd service

✅  Router enrolled and running as persistent systemd service

✅  Router online: true — ZTNA fabric is live

✅  Both services survive SSH disconnects and reboots

## Documentation

✅  Troubleshooting guide written — 6 issues with root causes and fixes

✅  OpenZiti install guide written — verified working sequence

Day 2 Complete  |  Rahul Rajkumar Kori  |  github.com/Rahul7259/zero-trust-network-lab